# TEST PLAN

Demo Web Shop

demowebshop.tricentis.com

Version 1.0  |  April 2026

| Field | Details |
| --- | --- |
| Project | Tricentis Demo Web Shop |
| Application URL | https://demowebshop.tricentis.com/ |
| Version | 1.0 |
| Date | April 2026 |
| Prepared by | Oleksandra Pikhotina |
| Role | Junior QA Engineer |

# 1. Scope and Objectives

This test plan defines the approach, scope, schedule, and resources for testing the Tricentis Demo Web Shop application. The objective is to validate the functional correctness of core e-commerce workflows through manual UI testing and API testing, ensuring reliable behaviour for end users.

## In Scope

- User Registration: creating new accounts with valid and invalid inputs

- User Login / Logout: authentication flows including error handling

- Product Browsing: category navigation, product listing and detail pages

- Search: keyword search, empty queries

- Shopping Cart: adding, updating quantities, and removing items

- Checkout: completing an order as a registered user

- API Testing: key endpoints for registration, login, cart, and orders

## Out of Scope

- Wishlist functionality

- UI and navigation testing (broken links, layout, visual styling)

- Performance and load testing

- Security and penetration testing

- Mobile and cross-browser testing

- Admin panel

# 2. Resource Allocation

| Resource | Details |
| --- | --- |
| Junior QA Engineer | Responsible for writing and executing all test cases, logging bugs, and producing the test summary report |
| Browser | Google Chrome (latest stable version) |
| Operating System | Windows 11 |
| Test Case Management | Google Sheets or Excel |
| Bug Tracking | GitHub Issues |
| API Testing Tool | Postman |
| Screen Capture | ShareX or built-in screenshot tools for bug evidence |

# 3. Testing Approach

The following testing types will be applied:

| Type | Description | Applied To |
| --- | --- | --- |
| Functional Testing | Verify features behave according to expected business logic | All in-scope modules |
| Negative Testing | Submit invalid or unexpected inputs to verify error handling | Registration, Login, Search, Checkout |
| Boundary Testing | Test edge cases such as empty fields and maximum input lengths | All forms |
| Exploratory Testing | Unscripted testing sessions to uncover unexpected defects | Full application |
| API Testing | Validate HTTP responses, status codes, and response bodies for key endpoints | REST API endpoints |
| Smoke Testing | High-level check that critical paths are operational before full execution | Registration, Login, Cart, Checkout |

The testing workflow will follow this sequence: explore the application, create a feature mind map, write test cases, execute and record results, log defects, and produce a summary report.

# 4. Timeline and Schedule

| Phase | Activity | Estimated Effort |
| --- | --- | --- |
| Preparation | Application exploration & familiarisation | 2-3 hours |
| Test case design | Writing UI & API test cases | 4-5 hours |
| Test execution | UI & API test execution | 4-5 hours |
| Bug reporting | Defect logging during execution | 2-3 hours |
| Reporting | Test summary report | 1 hour |
| Total |  | ~13-17 hours |

# 5. Risk Assessment and Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Demo app instability or downtime | Medium | High | Schedule testing across multiple sessions; retry on next day if unavailable |
| Intentional bugs in the demo may be hard to distinguish from real defects | High | Medium | Document behaviour carefully; note uncertainty in bug reports |
| Checkout flow may not fully complete due to demo limitations | Medium | Medium | Test up to the last available step; document what could not be verified |

# 6. Success Criteria

Testing will be considered successful when all of the following conditions are met:

- 100% of written test cases have been executed

- All Critical and High severity defects have been logged with full reproduction steps

- Test coverage reaches at least 90% of in-scope features

- No unresolved Critical defects remain open at the end of the testing cycle

- A test summary report has been produced and shared

Bug severity levels used throughout this project:

| Severity | Definition |
| --- | --- |
| Critical | Complete feature failure or application crash with no workaround |
| High | Major functionality broken, no acceptable workaround available |
| Medium | Feature partially works or has a usable workaround |
| Low | Minor issue with no functional impact (e.g. cosmetic, typo) |

# 7. Reporting Requirements

| Deliverable | Format | When |
| --- | --- | --- |
| Test Cases | Google Sheets / Excel spreadsheet | Before execution begins |
| Bug Reports | GitHub Issues with title, steps, expected vs actual, severity, screenshot | Logged during execution |
| Test Summary Report | Word or Markdown document | After execution is complete |

Each bug report must include: unique ID, title, environment, steps to reproduce, expected result, actual result, severity, priority, and at least one screenshot or screen recording.

The test summary report will include: total test cases executed, pass/fail/blocked counts, list of open defects, test coverage assessment, and any known risks or untested areas.